🛒  ETHIOPIAN MARKETPLACE — GIT WORKFLOW

GIT_WORKFLOW.md — Read this tonight, as a team, before anyone pushes anything.

# Repo

• Name: ethiopian-marketplace

• Structure: one repo, two top-level folders — web/ (Next.js) and backend/ (Node/Express) — plus .cursorrules at root.

• Who creates it: Mulualem scaffolds Task 1 first and pushes the initial repo. Every other team member clones this same repo — nobody scaffolds their own copy.

# Branch Model

Trunk-based, short-lived branches. No develop, no long-lived feature branches.

• main — always the current demo-able state. Nothing broken sits here for long. This is what Samuel deploys from and what everyone rebuilds their branch from.

• task<N>-<owner> — one branch per task, named after the task number and owner.

Branch naming examples:

task1-mulualem-backend-scaffold

task2-kidist-nextjs-scaffold

task4-mulualem-db-schema

task5a-mulualem-listings-api

task5b-obsan-reports-verification

task6-samuel-chat-notifications

task7-obsan-chapa-payments

task8-kidist-home-listings-pages

task9a-kidist-auth-pages

task9a-melkamu-dashboard-admin

task10-melkamu-testing-polish

task11-samuel-deployment

Rule: Branch → do the task → hit the verify step → merge to main → delete the branch. Don't keep working on a branch across multiple tasks.

# Standard Flow — Every Task

git checkout main

git pull

git checkout -b task<N>-<yourname>-<short-desc>

# ...do the work, run the task's verify step from task.md...

git add <only the files inside your owning folder>

git commit -m 'Task <N>: <what you did>'

git push -u origin task<N>-<yourname>-<short-desc>

# merge back once verified

git checkout main

git pull

git merge task<N>-<yourname>-<short-desc>

git push

git branch -d task<N>-<yourname>-<short-desc>

# Paired Tasks — Merge Order Matters

| Task | Shared? | Git Rule |
| --- | --- | --- |
| Task 3 — Type Contracts | Yes (same files) | One person merges once, right after the live agreement. Don't create two branches — synchronous, not parallel. |
| Task 5a + 5b — Listings & Reports | No (separate folders) | Either order. Both can branch off same main, work in parallel, merge independently. |
| Task 9a — Auth (Kidist) + Dashboard (Melkamu) | No (separate pages) | Kidist merges auth pages first since Melkamu's dashboard needs auth context. Then Melkamu branches off updated main. |
| Task 11 — Deploy (Samuel) | No | Samuel branches off main after Task 10 is merged. Test live URL before marking complete. |

Rule of thumb: if your task depends on someone else's output, pull main right before you branch — don't branch early and hope, then merge and pray.

# Commit Messages

Keep them task-numbered so anyone can git log and understand what happened:

Task 1: Express + TypeScript scaffold, folder structure, health endpoint

Task 4: Prisma schema, all 8 tables, auth endpoints with JWT

Task 7: Chapa initialize + webhook + release endpoints

Task 8: home page, listings grid, single listing page

Task 10: all 9 API test cases passing, Lighthouse > 70

Don't commit half-finished work with 'wip' to main. Commit wip to your own branch if you need a checkpoint — the branch gets deleted after merge anyway.

# Before Every Merge to Main

• [ ] Does this still pass the task's verify step from task.md?

• [ ] Did you touch anything outside your owning folder? If yes — revert it before merging.

• [ ] Is .env still gitignored? (Check every single time, not just once tonight.)

• [ ] Did Cursor 'helpfully' refactor something outside the task's scope? Revert that part.

• [ ] For paired tasks: did the person whose output you depend on already merge to main?

# Merge Conflicts — What To Do

• Don't resolve a conflict by guessing. Ping the other owner of that file first.

• Conflicts in /src/types/ (Task 3) are the most dangerous — a wrong resolution breaks the API contract silently until demo time.

• If unsure, favor keeping main's version and re-applying your change on top rather than accepting a merge tool's auto-resolution blind.

• A conflict means someone skipped the 'pull main right before you branch' step. Fix the process, not just the file.

# End of Hackathon

Once Task 11's live URL is confirmed working and the backup demo video is recorded and plays correctly — stop merging non-essential changes.

A last-minute merge that breaks the demo one hour before presenting is the only git mistake that actually matters more than any other in this document.