🛒  ETHIOPIAN MARKETPLACE — TEAM ASSIGNMENTS

TEAM_ASSIGNMENTS.md — Individual view of task.md. Read your section only, then help others.

| Member | Name | Role | Owns Tasks |
| --- | --- | --- | --- |
| Member 1 (M1) | Mulualem | Backend Lead + Architect | 1, 3, 4, 5a, 7a (support) |
| Member 2 (M2) | Kidist | Frontend Lead | 2, 3, 8, 9a |
| Member 3 (M3) | Obsan | Trust & Safety Engineer | 5b, 7, 9b (fallback lines) |
| Member 4 (M4) | Samuel | Listings, Chat & Deployment | 6, 11 |
| Member 5 (M5) | Melkamu | UI Polish + Testing + Presentation | 9a (dashboard), 10 |

MULUALEM — Member 1 · Backend Lead + Architect

You own the backend spine: scaffold, database schema, auth, listings API, and Chapa payments. You also co-own the shared type contract with Kidist. You hold the Chapa API key — test it manually tonight before anyone else's work depends on it.

## Task 1 — Backend Scaffold

Depends on: Nothing. Start tonight or first thing Day 1.

• Set up Node.js/TypeScript + Express

• Create all src/ folder structure

• Add standard response wrapper, rate limiting, error handler

✓ Verify: Server starts. POST /api/health returns 200. .env gitignored.

## Task 3 — Shared Type Contracts (with Kidist, live)

Depends on: Tasks 1 and 2.

Sequencing: Sit with Kidist together. Agree on every field out loud. One person runs the prompt. Both repos get mirrored output.

✓ Verify: Both teams agree on every field before writing engine logic.

## Task 4 — Database Schema + Auth Endpoints

Depends on: Tasks 1, 3.

• Full Prisma schema: all 8 tables with FK constraints, cascade rules, indexes

• POST /api/auth/register and POST /api/auth/login

• JWT middleware protecting all private routes

✓ Verify: All tables in prisma studio. Register/login return JWT. Wrong password → 401.

## Task 5a — Listings CRUD + Image Upload

Depends on: Tasks 3, 4.

• Full listings CRUD with Cloudinary image upload

• Full-text search with PostgreSQL ts_vector

• Pagination on all list endpoints

✓ Verify: POST listing returns image URL. Search works. 403 for non-owner delete.

Standing responsibility: Monitor Samuel's Task 6 (chat) and ensure socket.io integration doesn't conflict with your Express server setup. Offer help if needed.

KIDIST — Member 2 · Frontend Lead

You bridge frontend and backend — you scaffold the web app, co-own the shared type contract, and build the core pages judges will actually interact with during the demo.

## Task 2 — Next.js Frontend Scaffold

Depends on: Nothing. Runs parallel with Mulualem's Task 1.

• Next.js 14 App Router + TypeScript + Tailwind

• All folder structure: app/, components/ui/, lib/, types/

• Mobile-first at 375px. No API keys in web/.

✓ Verify: npm run dev works. Home page renders at 375px cleanly.

## Task 3 — Shared Type Contracts (with Mulualem, live)

Depends on: Tasks 1, 2.

Sequencing: Same as Mulualem's Task 3 — done together, once, in the same session.

## Task 8 — Home Page, Listings Grid, Single Listing

Depends on: Task 3, Task 5 merged to main.

• Home: hero search bar, category grid, featured listings

• Listings page: sidebar filters, paginated grid, URL-synced search params

• Single listing: image gallery, Buy Now → Chapa, Message Seller, Make Offer, Report

• Loading skeletons and empty states on every page

✓ Verify: Search filters listings live. Buy Now redirects to Chapa. No horizontal scroll at 375px.

## Task 9a — Auth Pages

Depends on: Task 4 auth endpoints live.

• Register and login pages with client-side validation

• useAuth() hook, JWT storage, route protection

✓ Verify: Register → login flow works. /dashboard redirects unauthenticated users to /auth/login.

Your schedule advantage: Tasks 2 and 8 can start independently of backend. Use Day 1 to scaffold everything with mock data, then swap in real API calls when Mulualem's Task 4 is merged.

OBSAN — Member 3 · Trust & Safety Engineer

You build the features that make judges say 'this is real' — reporting, seller verification, and Chapa payment integration. These are the highest-signal trust features in the entire product.

## Task 5b — Reporting + Verification Endpoints

Depends on: Task 4 (User, Listing, Verification models).

• POST /api/reports — flag listings and users

• GET + PATCH /api/reports — admin review queue

• POST /api/verifications/submit — ID + face image upload

• PATCH /api/verifications/:id/review — approve/reject, sets is_verified

✓ Verify: Report saves in DB. Admin can resolve it. Approval sets user.is_verified = true.

## Task 7 — Chapa Payment Integration

Depends on: Tasks 4, 5.

• POST /api/payments/initialize — validate listing, call Chapa, save Transaction

• POST /api/payments/verify — webhook, verify signature, update Transaction + Listing + notify

• POST /api/payments/release — seller confirms delivery

• Use prisma.$transaction for atomicity on all payment state changes

✓ Verify: Initialize returns real Chapa checkout_url. Webhook returns 200. Wrong signature → 401.

## Task 9b — Write Fallback Error Messages

Depends on: Nothing technical — can write these tonight.

• Write user-friendly error messages for: payment failed, verification rejected, listing removed, report submitted

• Tone: calm, clear, helpful. No technical jargon. Store in /src/utils/messages.ts

✓ Verify: Each message reads naturally. Covers all error states Melkamu needs to wire in Task 10.

Critical: You are the most important person for judge evaluation. Judges will specifically probe: DB schema FK constraints, payment webhook signature verification, and rate limiting on auth routes. Know these cold.

SAMUEL — Member 4 · Listings, Chat & Deployment

You own the marketplace's heartbeat — real-time chat, Make Offer, notifications, and the seed data that makes the demo feel real. You also handle deployment and the pitch deck.

## Task 6 — Real-Time Chat + Notifications + Seed Data

Depends on: Task 4, Task 5 merged to main.

• Socket.io chat: join_room, send_message, receive_message, mark_read events

• Save messages to DB. REST fallback for conversation history.

• Make Offer flow: POST /api/listings/:id/offer → notify seller

• Notifications table + create/read/mark-read endpoints

• Seed script: 3 sellers, 3 buyers, 10 listings with Ethiopian product names + Addis/Jimma/Hawassa locations

✓ Verify: Message in tab 1 appears in tab 2 within 1 second. Seed script runs clean.

## Task 11 — Deployment

Depends on: Task 10 complete.

• Backend → Render.com (Node.js web service, free tier)

• Frontend → Vercel (set NEXT_PUBLIC_API_URL to Render URL)

• Run seed script on production DB. Verify live URL works.

• Test full demo flow on live URL before Day 7.

## Task 11 — Pitch Deck (5 Slides)

Depends on: Nothing technical — can start any day.

• Slide 1: Problem — show a messy Telegram group with second-hand listings

• Slide 2: Solution — your platform in one sentence

• Slide 3: Live demo (just the title — you demo live)

• Slide 4: Architecture — show the tech stack simply

• Slide 5: Impact + roadmap — what this becomes after the challenge

• Record a 2-minute backup demo video from the live URL as insurance

✓ Verify: Backup recording plays without errors. Slides look clean on projector background.

MELKAMU — Member 5 · UI Polish, Testing & Presentation

You make it beautiful, stable, and pitch-ready. Your job is to be the one who finds the bugs before the judges do, and to make every edge case feel designed rather than forgotten.

## Task 9a — Seller Dashboard + Admin Panel + Sell Form

Depends on: Tasks 4, 8, 9a (auth).

• Seller dashboard: stats row, my listings table, recent messages, verification banner

• Admin panel: reports tab + verifications tab with approve/reject

• Sell form: 3-step form with progress indicator, image upload, preview before publish

✓ Verify: Dashboard shows real data. Admin can approve a verification. Sell form creates a listing.

## Task 10 — Performance, Testing & Polish

Depends on: All other tasks complete.

• Add React Query for client-side caching

• Run all 9 API test cases from task.md — fix all failures

• Lighthouse mobile score > 70

• Every loading state: spinner or skeleton. Every error: helpful message. Every empty state: next action.

• Keyboard navigation works on all interactive elements

✓ Verify: All 9 test cases pass with correct status codes. No console errors on any page.

## Demo Preparation — Your Responsibility

• Know the demo script cold — you may need to run it if someone else has a blocker

• Prepare the demo environment the night before: accounts logged in, listings visible, chat open

• Have the backup video ready on your phone as a last resort

You are the last line of defense before the judges see the product. Bugs that reach the presentation are yours to have caught. Take Task 10 seriously.