🛒  ETHIOPIAN SECOND-HAND MARKETPLACE

task.md — Hackathon Build Order & Cursor Prompts

Team: Kidist (M2 · Frontend Lead) · Melkamu (M5 · UI/Testing) · Mulualem (M1 · Backend Lead) · Obsan (M3 · Trust & Safety) · Samuel (M4 · Listings & Chat)

Two codebases: web/ (Next.js 14, no secret keys) and backend/ (Node/Express, holds all keys). Paste each prompt into Cursor as-is. Run the verify step before moving on. Never skip it.

# 0.  Tonight — Before Anyone Opens Cursor

Complete every item below before any coding starts tomorrow.

• [ ]  GitHub repo created: ethiopian-marketplace. Two top-level folders: web/ and backend/. .cursorrules at root. — Mulualem

• [ ]  Backend .env created (gitignored) with Chapa secret key, JWT_SECRET, DB_URL — tested with one manual curl to Chapa's /initialize endpoint. — Mulualem

• [ ]  Next.js app scaffolds and runs locally — Kidist

• [ ]  PostgreSQL database accessible (local or Supabase free tier) — Mulualem

• [ ]  Demo data plan: agree on 3 seller accounts, 3 buyer accounts, 10 listings to seed. Write them here so Day 5 seeding takes 10 minutes, not 2 hours. — Samuel

• [ ]  Demo script drafted: what flow the judges will watch, start to finish. — Samuel + Obsan

# Task 1 — Backend Scaffold

### Owner: Mulualem (Member 1 — Backend Lead)

Depends on: Nothing. Start immediately tonight or first thing Day 1.

Paste this into Cursor:

Set up a Node.js/TypeScript backend with Express. Create this folder structure:

/src/routes       → auth.ts, listings.ts, search.ts, chat.ts, payments.ts, reports.ts

/src/controllers  → one file per route group

/src/middleware   → auth.ts (JWT verify), rateLimit.ts, errorHandler.ts

/src/models       → Prisma schema with all tables

/src/types        → shared TypeScript interfaces

/src/utils        → response.ts (standard JSON wrapper)

Add standard response wrapper: { success, data, message, error }

Add global error handler returning correct 4xx/5xx codes.

Add express-rate-limit on /api/auth routes (max 10 req/15min).

Gitignore .env. Expose PORT from env.

✓ Verify: Server starts on localhost:4000. POST /api/health returns { success: true }. .env is gitignored. Folder structure matches above.

# Task 2 — Frontend Scaffold (Next.js 14)

### Owner: Kidist (Member 2 — Frontend Lead)

Depends on: Nothing. Runs parallel with Task 1.

Paste this into Cursor:

Set up Next.js 14 (App Router) with TypeScript and Tailwind CSS.

Create this folder structure:

/app              → layout.tsx, page.tsx (homepage)

/app/listings     → page.tsx (grid), /[id]/page.tsx (single listing)

/app/sell         → page.tsx (create listing form)

/app/auth         → login/page.tsx, register/page.tsx

/app/dashboard    → page.tsx (seller dashboard)

/components/ui    → Button, Input, Card, Badge, Spinner, EmptyState

/lib/api.ts       → fetch wrapper pointing to backend base URL from env

/types/index.ts   → shared TypeScript interfaces (User, Listing, Message, etc.)

Mobile-first Tailwind config. Every page must render cleanly at 375px width.

Add next/image config. Add metadata exports on every page.

✓ Verify: npm run dev works. Home page renders at 375px with no horizontal scroll. No API keys anywhere in web/.

# Task 3 — Shared Type Contracts

### Owner: Kidist + Mulualem — done together, live

Depends on: Task 1, Task 2.

Sequencing: Sit together (in person or on a call). Agree on every field out loud. One person pastes the prompt once. Both repos get the mirrored output. Do not run this independently — you will get two 'identical' files that silently diverge.

Paste this into Cursor:

Define TypeScript interfaces and export them from /src/types/index.ts (backend)

and /types/index.ts (frontend). Interfaces needed:

User { id, name, email, phone, role: 'buyer'|'seller'|'admin', is_verified, created_at }

Listing { id, seller_id, title, description, price, condition, category_id,

location, status: 'active'|'sold'|'removed', images: string[], created_at }

Message { id, sender_id, receiver_id, listing_id, content, read_at, created_at }

Transaction { id, listing_id, buyer_id, seller_id, amount, chapa_ref,

status: 'pending'|'held'|'released'|'refunded', created_at }

SearchFilters { query, category_id, min_price, max_price, condition, location, page, limit }

ApiResponse<T> { success: boolean, data: T, message: string, error?: string }

✓ Verify: Both teams agree on every field out loud before writing engine logic against them.

# Task 4 — Database Schema + Auth

### Owner: Mulualem (Member 1 — Backend Lead)

Depends on: Task 1, Task 3.

Paste this into Cursor:

Create Prisma schema at /prisma/schema.prisma with these models:

User: id(uuid), name, email(unique), password_hash, phone(unique), role(enum),

is_verified(bool), created_at. Index: role.

Category: id, name, parent_id (self-relation, SET NULL on delete).

Listing: id, seller_id(FK→User CASCADE), title, description, price(Decimal),

condition(enum: new/like_new/good/fair), category_id(FK→Category), location,

status(enum: active/sold/removed), created_at. Index: category_id, price, status.

Image: id, listing_id(FK→Listing CASCADE DELETE), url, is_primary.

Message: id, sender_id(FK→User), receiver_id(FK→User), listing_id(FK→Listing),

content(text), read_at(nullable), created_at. Index: (sender_id, receiver_id).

Transaction: id, listing_id(FK→Listing), buyer_id(FK→User), seller_id(FK→User),

amount(Decimal), chapa_ref(unique), status(enum), created_at. Index: status.

Report: id, reporter_id(FK→User), target_type(enum: listing/user), target_id,

reason(text), status(enum: open/resolved), created_at. Index: status, target_type.

Verification: id, user_id(FK→User, unique), id_image_url, face_image_url,

status(enum: pending/approved/rejected), reviewed_at. Index: status.

Run prisma migrate dev. Implement POST /api/auth/register and POST /api/auth/login

with bcrypt hashing and JWT response. Add auth middleware verifying JWT on protected routes.

✓ Verify: prisma studio opens showing all tables. Register returns JWT. Login returns JWT. Wrong password returns 401. Missing field returns 400.

# Task 5 — Listings API + Image Upload

### Owner: Mulualem (M1) + Obsan (M3 — also builds reporting endpoints here)

Depends on: Task 4.

Sequencing: No shared file overlap — Mulualem builds listings CRUD, Obsan builds the reporting endpoints. Safe to run in parallel. Both push to main when done. Obsan's reporting endpoints depend on the Listing and User models from Task 4 — don't start until Task 4 is merged.

Mulualem — Paste this into Cursor:

Implement /src/routes/listings.ts:

POST /api/listings (auth required, seller role) — create listing, accept image files

via multipart, upload to Cloudinary, store URLs in Image table.

GET /api/listings?page=1&limit=10&category_id=&min_price=&max_price=&condition=&location=

— return paginated listings with seller name and primary image.

GET /api/listings/:id — single listing with all images, seller info, view count.

PUT /api/listings/:id (auth, owner only) — update listing fields.

DELETE /api/listings/:id (auth, owner only) — set status to 'removed'.

Full-text search on title + description using PostgreSQL ts_vector.

Every response uses the standard ApiResponse<T> wrapper.

Return 404 if listing not found. Return 403 if not the owner.

Obsan — Paste this into Cursor:

Implement /src/routes/reports.ts:

POST /api/reports (auth required) — body: { target_type, target_id, reason }

— save to Report table. Return 400 if target doesn't exist.

GET /api/reports (admin only) — paginated list of open reports with target details.

PATCH /api/reports/:id (admin only) — resolve or dismiss a report.

Also implement /src/routes/verifications.ts:

POST /api/verifications/submit (auth required) — upload ID image and face image,

store URLs, create Verification record with status 'pending'.

PATCH /api/verifications/:id/review (admin only) — approve or reject.

After approval, set user.is_verified = true in User table.

✓ Verify: POST /api/listings with a JPG returns the listing with an image URL. GET /api/listings?query=phone returns matching listings. POST /api/reports saves correctly. Admin PATCH changes status.

# Task 6 — Search, Chat & Notifications

### Owner: Samuel (M4 — Listings & Chat Specialist)

Depends on: Task 4, Task 5.

Paste this into Cursor:

Implement real-time chat with Socket.io:

Install socket.io. Add io to Express server.

Events: join_room (listingId + userId), send_message, receive_message, mark_read.

On send_message: save to Message table, emit to receiver's socket room.

Add REST fallback: GET /api/messages/:listing_id?with=userId — conversation history.

Implement 'Make Offer' feature:

POST /api/listings/:id/offer — body: { amount } — saves offer amount in Message

with type='offer'. Notifies seller via socket.

Implement in-app notifications table:

Notification: id, user_id(FK), type(enum), message, is_read, created_at.

POST to create notification on: new message, new offer, listing sold, verification approved.

GET /api/notifications (auth) — user's notifications, unread first.

PATCH /api/notifications/:id/read — mark as read.

Seed script: create 3 seller accounts, 3 buyer accounts, 10 listings with images,

2 conversations, 1 completed transaction. Use realistic Ethiopian product names and

Addis Ababa / Jimma / Hawassa locations.

✓ Verify: Two browser tabs open. Message sent in tab 1 appears in tab 2 within 1 second. Notification record created in DB. Seed script runs without errors.

# Task 7 — Chapa Payment Integration

### Owner: Obsan (Member 3 — Trust & Safety Engineer)

Depends on: Task 4, Task 5.

Paste this into Cursor:

Integrate Chapa payment gateway:

POST /api/payments/initialize — body: { listing_id, buyer_id }

Validate listing is 'active' and not owned by buyer.

Call Chapa /initialize with amount, currency=ETB, tx_ref(uuid), callback_url.

Save Transaction with status='pending', chapa_ref=tx_ref.

Return { checkout_url } to redirect buyer to Chapa.

POST /api/payments/verify (Chapa webhook) — body: { tx_ref, status }

Verify signature from Chapa webhook headers.

On success: update Transaction status='held', set listing status='sold',

create Notification for both buyer and seller.

On failure: update Transaction status to failed.

Use database transaction (prisma.$transaction) for atomicity.

POST /api/payments/release/:transaction_id (seller confirms delivery)

Update Transaction status='released'.

Only callable by the seller of that listing.

Wrap all payment routes behind auth middleware.

Return 400 with clear message for all invalid states.

✓ Verify: POST /initialize returns a real Chapa checkout_url. Webhook endpoint returns 200. Wrong signature returns 401. Transaction status updates in DB correctly.

# Task 8 — Frontend: Home, Listings, Search

### Owner: Kidist (Member 2 — Frontend Lead)

Depends on: Task 3, Task 5 merged to main.

Paste this into Cursor:

Build these Next.js pages connecting to the live backend API:

Home page (/app/page.tsx):

Hero section with search bar (prominent, first thing user sees).

Category grid (8 categories with icons): Electronics, Clothing, Furniture,

Books, Vehicles, Kitchen, Tools, Other.

Featured listings grid (6 cards): image, title, price in ETB, location, condition badge.

Each card links to /listings/[id].

Listings page (/app/listings/page.tsx):

Left sidebar: filter by category, price range (slider), condition, location.

Right: listings grid, pagination (10 per page), sort by (newest, price low-high, price high-low).

Search bar at top syncs with URL params (?query=&category=&min_price=&max_price=).

Loading skeleton cards while fetching. Empty state: 'No listings found. Try different filters.'

Single listing page (/app/listings/[id]/page.tsx):

Image gallery (multiple images). Title, price, condition badge, location, seller name.

'Message Seller' button → opens chat. 'Make Offer' button → modal with amount input.

'Buy Now' button → calls /api/payments/initialize → redirects to Chapa checkout.

Report listing button (small, bottom of page).

Every page: loading spinner, error state, works at 375px width.

✓ Verify: Home page loads with categories and listings. Search bar filters listings without page reload. Single listing shows all images. Buy Now redirects to Chapa. Mobile at 375px: no horizontal scroll, all buttons tappable.

# Task 9 — Auth UI + Seller Dashboard + Admin Panel

### Owner: Melkamu (Member 5 — UI Polish + Testing)  &  Kidist (M2 — auth pages)

Depends on: Task 4 (auth endpoints), Task 8 (shared UI components).

Sequencing: Kidist builds auth pages first (they're needed for everything else). Melkamu builds dashboard and admin panel in parallel once Task 8 components exist.

Kidist — Paste this into Cursor:

Build /app/auth/register/page.tsx and /app/auth/login/page.tsx:

Register: name, email, phone, password, role selector (buyer/seller).

Login: email, password, 'Forgot password' link (UI only for now).

On success: store JWT in httpOnly cookie via NextAuth or js-cookie.

Client-side validation before submit. Show field-level error messages.

After register: redirect to home. After login: redirect to previous page or home.

Add auth context: useAuth() hook returning { user, login, logout, isLoading }.

Protect /sell, /dashboard routes — redirect to login if not authenticated.

Melkamu — Paste this into Cursor:

Build /app/dashboard/page.tsx (seller dashboard, auth required):

Stats row: active listings, total sold, unread messages, pending verifications.

My Listings table: image thumbnail, title, status badge, price, views, actions (edit/delete).

Recent Messages: last 5 conversations with buyer name and listing title.

'Get Verified' banner if user.is_verified is false — links to verification flow.

Build /app/admin/page.tsx (admin role only):

Tabs: Open Reports | Pending Verifications.

Reports tab: list with target type, reason, reporter name, Resolve/Dismiss buttons.

Verifications tab: pending ID submissions with image previews, Approve/Reject buttons.

Build /app/sell/page.tsx (seller only):

Multi-step form: Step 1: title, description, category, condition, price, location.

Step 2: image upload (up to 5 images, drag and drop). Step 3: preview and publish.

Progress indicator at top showing current step.

✓ Verify: Register → login flow works end to end. Dashboard shows real data. Admin can resolve a report. Sell form saves a listing with images. Unauthenticated user hitting /dashboard redirects to /auth/login.

# Task 10 — Performance, Testing & Polish

### Owner: Melkamu (Member 5)

Depends on: Tasks 7, 8, 9 complete.

Paste this into Cursor:

Performance and quality pass:

Add React Query (or SWR) for client-side caching — prevent redundant API calls.

Add next/image with proper sizes prop on all listing images.

Add API response time logging middleware — log any request over 500ms as a warning.

Test all API endpoints with these exact cases and fix any failures:

- Register with duplicate email → 409

- Login with wrong password → 401

- GET /api/listings without auth → 200 (public)

- POST /api/listings without auth → 401

- POST /api/listings with invalid data → 400 with field errors

- GET /api/listings/:id that doesn't exist → 404

- DELETE /api/listings/:id as a non-owner → 403

- GET /api/reports as non-admin → 403

Fix all failures before moving to visual polish.

Visual polish checklist:

Every loading state has a spinner or skeleton — no blank screens.

Every error state has a helpful message — no 'undefined' or raw error objects.

Every empty state has an illustration or message and a clear next action.

All buttons have hover states. All interactive elements are keyboard-navigable.

✓ Verify: All 9 API test cases above pass with the correct status codes. Lighthouse performance score above 70 on mobile. No console errors on any page.

# Task 11 — Deployment + Demo Prep

### Owner: Samuel (M4) — deployment  ·  All team — demo rehearsal

Depends on: Task 10 complete. Everything verified.

Samuel — deployment:

• Deploy backend to Render.com (free tier, Node.js web service). Set all env vars in Render dashboard.

• Deploy frontend to Vercel. Set NEXT_PUBLIC_API_URL to Render backend URL.

• Run seed script against production DB. Confirm 3 sellers + 3 buyers + 10 listings exist.

• Test the full demo flow on the live URL — not localhost — before presenting.

All team — demo walk-through order (rehearse this 3 times end to end):

• 1. Register as a seller. Post a listing with 2 images.

• 2. Register as a buyer. Search for the listing by keyword. Filter by category.

• 3. Open the listing. Send a message to the seller. Make an offer.

• 4. Click Buy Now → Chapa checkout page appears.

• 5. Admin logs in. Resolves a report. Approves a verification.

Prepare answers to these judge questions:

• How would you scale this to 100,000 users? → PostgreSQL read replicas, Redis caching, CDN for images.

• How do you prevent fake listings? → Seller verification + community reporting + admin review queue.

• Why Chapa and not Telebirr? → Chapa supports more banks, has a clean API, and is NBE-licensed.

• What happens if Chapa is down? → Listing stays active, payment is retried, buyer is notified.

• How do you handle disputes? → Escrow-style hold: payment held until delivery confirmed by seller.

✓ Verify: Live URL works. Demo flow runs without errors on the live URL. Every team member can explain their own section to a judge without looking at notes.

# After Every Task — 30-Second Check

• Does the generated code match the interface I asked for?

• Did Cursor refactor something outside this task's scope? If yes, revert it.

• Is .env still gitignored? Check this every single time.

• Does every API response use the standard { success, data, message, error } wrapper?

• For paired tasks: did you check the Sequencing note before starting, not after hitting a conflict?